Project reference

Capital/5458450000/Mackenzie

Our delivery partner Mackenzie Construction will be carrying out this work on our behalf.

**Important Scottish Water Information**

Address 1

Address 2

Town

Postcode

6th November 2024

Taking care of your sewer network in Trinity Road, Edinburgh.

What we are doing

We are taking care of the waste water services in your community by carrying out emergency repairs on damaged sections of the sewer.

|  |
| --- |
| When are we doing it |

Work is nearly complete at Trinity Road. We expect to have everything concluded, as well as any final reinstatements, over the next 2 weeks.

|  |
| --- |
|  |

Latest Update

* **Phase 1 –** work is complete. The sewer has been relined, the surrounding ground substructure grouted, and the road reinstated.
* We have reduced our road closure footprint to allow local residents vehicle access to their premises.
* **Phase 2 –** has progressed quicker than anticipated. We replaced a collapsed section of pipework, and the site team are now preparing for the adjoining sections upstream and downstream to be relined. We hope to have this complete in the next few days.
* Our teams will then focus on the final reinstatements on the road for this area which may take around a week to complete.
* **Our current road closure will remain in place until Phase 2 is complete.**
* Diversion routes continue to be via Russell Place, Spencer Place, Lomond Road and Primrose Bank Road, see overleaf. Please take care while following all diversion signage and allow extra time for journeys through this area.

What happens next

* **Hours of operating are 8am to 5pm – Monday to Friday.** We will also be utilising weekend working opportunities where possible to expedite the outstanding programme.
* **Your water supply and drainage services from your kitchen and bathroom should not be affected by our work.**
* You can also keep updated on our progress at [Trinity Road Edinburgh - Scottish Water](https://www.scottishwater.co.uk/In-Your-Area/Investments-in-Your-Area/Trinity-Road-Edinburgh).

We are grateful for the support and cooperation from residents throughout these essential works - thank you.

Callum Hunter

Communication Manager


*Diagram for illustrative purpose.*

*Phase 1 -* ***BLUE - COMPLETE***

*Phase 2 -* ***YELLOW - ONGOING***

*Road Closure -* ***RED***

*Diversion Routes -* ***GREEN***

**